Library Management System

ASP.NET Core MVC — Team Implementation Plan

Team: 5 Developers  |  Estimated Duration: 3–4 Weeks

# 1. Project Overview

A simple web application for managing books, categories, library members, and borrowing/returning books. The goal is to build a clear MVC project that is easy for five developers to work on together.

# 2. Technology

ASP.NET Core MVC

C#

Entity Framework Core

SQL Server

Razor Views

Bootstrap, HTML, CSS, JavaScript

ASP.NET Core Identity for login and roles

# 3. Core Features

User Login / Logout

Role-based access: Admin, Librarian, Member

Books CRUD

Categories CRUD

Members CRUD

Search and filter books

Borrow and return books

Borrowing history

Pagination for book lists

Data validation

Simple dashboard

# 4. Future Improvements

Fine calculation

Book reservation

Email notifications

Advanced reports

Export to Excel/PDF

Book reviews

# 5. Database Design

| Table | Purpose |
| --- | --- |
| AspNetUsers | Users and login information (Identity) |
| AspNetRoles | System roles |
| Categories | Book categories |
| Books | Library books and available copies |
| Borrowings | Book borrowing records |

## 5.1 Main Tables

Books

| Column | Type | Description |
| --- | --- | --- |
| Id | int PK | Primary key |
| Title | string | Book title |
| ISBN | string | Unique ISBN |
| Author | string | Book author |
| Description | string? | Optional description |
| TotalCopies | int | Total number of copies |
| AvailableCopies | int | Currently available copies |
| CategoryId | int FK | Related category |

Categories

| Column | Type | Description |
| --- | --- | --- |
| Id | int PK | Primary key |
| Name | string | Category name |

Borrowings

| Column | Type | Description |
| --- | --- | --- |
| Id | int PK | Primary key |
| BookId | int FK | Borrowed book |
| UserId | int FK | Member who borrowed the book |
| BorrowDate | DateTime | Borrow date |
| ReturnDate | DateTime? | Actual return date |

## 5.2 Relationships

| Relationship | Type | Meaning |
| --- | --- | --- |
| Category → Books | 1 : Many | One category has many books |
| Book → Borrowings | 1 : Many | A book can have many borrowing records |
| User → Borrowings | 1 : Many | A user can have many borrowing records |

# 6. Entities

| Entity | Main Properties |
| --- | --- |
| Book | Id, Title, ISBN, Author, Description, TotalCopies, AvailableCopies, CategoryId |
| Category | Id, Name |
| Borrowing | Id, BookId, UserId, BorrowDate, ReturnDate |
| ApplicationUser | Identity user + Name/basic profile information |

# 7. Main Pages

| Module | Pages |
| --- | --- |
| Authentication | Login, Register, Access Denied |
| Dashboard | Dashboard |
| Books | List, Details, Create, Edit, Delete |
| Categories | List, Create, Edit, Delete |
| Members | List, Details, Create, Edit, Delete |
| Borrowing | Borrow, Return, History |

# 8. Main Controllers

| Controller | Main Actions |
| --- | --- |
| AccountController | Login, Register, Logout |
| HomeController | Index / Dashboard |
| BooksController | Index, Details, Create, Edit, Delete |
| CategoriesController | Index, Create, Edit, Delete |
| MembersController | Index, Details, Create, Edit, Delete |
| BorrowingsController | Borrow, Return, History |

# 9. Simple Project Structure

LibraryManagementSystem/
│
├── Controllers/
├── Models/
├── ViewModels/
├── Data/
├── Services/
├── Views/
│   ├── Account/
│   ├── Books/
│   ├── Categories/
│   ├── Members/
│   ├── Borrowings/
│   ├── Home/
│   └── Shared/
│
├── wwwroot/
│   ├── css/
│   ├── js/
│   └── images/
│
├── Migrations/
├── Program.cs
├── appsettings.json
└── LibraryManagementSystem.csproj

# 10. Team Distribution

| Developer | Main Responsibility | Main Deliverables |
| --- | --- | --- |
| Developer 1 | Project Setup + Authentication | MVC setup, EF Core, Identity, Login, Register, Roles |
| Developer 2 | Books | Book entity, CRUD, Search, Filter, Pagination, Views |
| Developer 3 | Categories + Members | Category CRUD, Member management, Views |
| Developer 4 | Borrowing | Borrow, Return, Availability, History |
| Developer 5 | UI + Dashboard + Integration | Layout, Dashboard, shared UI, integration, final testing |

# 11. Work Dependencies

Work that can start early:

Developer 1: project setup and Identity

Developer 2: Book model and CRUD design

Developer 3: Category and Member models

Developer 4: Borrowing workflow design

Developer 5: shared layout and UI design

Main dependency:

Database/Entities → Services → Controllers → Views → Integration → Testing

# 12. Implementation Plan

| Phase | Main Work | Result |
| --- | --- | --- |
| Phase 1 | Project + GitHub + Database setup | Working project skeleton |
| Phase 2 | Entities + EF Core + Migrations | Working database |
| Phase 3 | Authentication + Roles | Users can log in |
| Phase 4 | Books + Categories + Members | Main CRUD features |
| Phase 5 | Borrowing + Returning | Complete borrowing flow |
| Phase 6 | UI + Dashboard + Integration | Complete application |
| Phase 7 | Testing + Bug Fixes | Ready for submission |

# 13. 4-Week Timeline

| Week | Team Focus |
| --- | --- |
| Week 1 | Project setup, GitHub, database, entities, Identity |
| Week 2 | Books, Categories, Members, authentication |
| Week 3 | Borrowing, returning, dashboard, UI integration |
| Week 4 | Testing, bug fixing, merge, final UI, README |

# 14. GitHub Workflow

main — stable final version

develop — team integration branch

Each developer works on a feature branch

Create a Pull Request when the feature is ready

Review and test before merging into develop

Merge develop into main only after final testing

Pull the latest develop before starting new work

Example branches:

feature/authentication
feature/books
feature/categories-members
feature/borrowing
feature/ui-dashboard

# 15. Important Validation Rules

| Feature | Validation |
| --- | --- |
| Book | Title and ISBN required; ISBN unique; copies cannot be negative |
| Category | Name required and unique |
| User | Required fields and valid email |
| Borrowing | Book must have available copies |
| Return | Cannot return the same borrowing twice |

# 16. Final Checklist

Project runs successfully

Database and migrations work

Authentication and roles work

Books CRUD works

Categories CRUD works

Members CRUD works

Borrow and Return work

Search, Filter, and Pagination work

Validation works

All branches merged

Final testing completed

README completed

# 17. Recommended Order of Work

1. Create GitHub repository and MVC project.

2. Agree on database design and entities.

3. Configure SQL Server, EF Core, and Identity.

4. Create migrations and seed basic roles/data.

5. Develop Books, Categories, and Members modules in parallel.

6. Develop Borrowing and Return workflow.

7. Connect all modules and complete shared UI.

8. Test every module and fix bugs.

9. Merge everything into develop, perform final testing, then merge into main.

Keep the first version simple. Build the core system first, then add improvements later.